# **Sprint Review 4**

**Scrum 6:**

Scrum Master: Aaron Schanck

Product Owner: Adam Green

Development Team: Ashley Drexler

Not Present: Lakshmana Silva, Liam Blair

**Scrum 7:**

Scrum Master: Lakshmana Silva

Product Owner: Liam Blair

Development Team: Ashley Drexler, Aaron Schanck, Adam Green

**Features implemented**

* XML: business homepage (user view)
* XML: business homepage (seller view)
* XML: Settings hub
* XML: Add listing page
* Created business equivalent UI/UX in app for login/register/forgot password.
* Populated businesses table with endpoints/data columns
* Nearly finalized user forgot password functionality
* Fixed user home and business home pages, added functionality and navigation
* Created user cart layout
* Figured out how to do navigation drawer on side - proof of concept present
* Major refactor of database tables and code cleanup mostly finished
* App landing page finalized
* New tables: Business Reviews, Business Reports, Business Bans, User Bans, User Reports, Item Reviews, Item Reports

**Issues fixed**

* Constraints on some XML pages fixed
* “Add listing” page crashing issues fixed
* Images correctly being sent to server
* Emails being sent to users correctly
* Added Dexter to handle permissions

**Implementation review**

**What Went Well**

* Better point completion in this sprint

**How Problems Were Solved**

* Discussing with team members on potential solutions
* Debugging
* Researching ways to solve issues

**Changes made**

* Password reset code confirms only on server-end (limiting sensitive data sent)
* Major refactoring to many files

**Plans for next sprint** *(What will be done for the next sprint)(Priorities based on 1-5, with 5 being most important)*

* XML: Settings subpages (Account, Appearance, etc.). Priority: 3
* “Add image” button for registering a business account. Priority: 4
* Chat. Priority: 1
* Finalize item add listing page. Priority: 5
* Add dummy testing data for tables - must use repository functions in app. Priority: 5
* Payment method implementation. Priority: 3
* Finalize Reset Password function. Priority: 5
* Add function to bottom navigation bar. Priority: 5
* Program logic for recyclerviews composed of items or other items. Priority: 5

**Scrum Review** *(What went well in Scrum, what could be improved, and what changes will be made)*

***What Went Well:***

* Full attendance in Scrum 7

***What Could Be Improved:***

* Have team members be up to speed on the codebase
* More screen sharing from full team to better explain changes made to the project.

***Changes To Be Made:***

* N/A